UX Design for Assail Health Care Website Application 
& Logo Design

# Overview:

This proposal outlines the scope, deliverables, timeline, and cost breakdown for a comprehensive UX design project for a healthcare website application, including logo design. The website will include various pages and functionalities to streamline operations and facilitate patient interactions for medical professionals.

Deliverables:

Pages and Functionalities

- Logo Design: A professional logo representing the Assail Health Care practice.

- Home page: A user-friendly homepage featuring an introductory summary, external links, and resources.

- About page: Provides detailed information about the healthcare practice, staff, and services offered.

- Calendar page: Dynamic calendar with features for internal associates to manage appointments, reminders, deadlines, and authorizations. Includes navigation functionality for viewing different months.

- Billing Module: Interactive spreadsheet enabling associates to record patient visits and other data while in the field.

- Footer: navigation with copyright notice.

- Login functionality: User login feature to access personalized information and secure areas of the website.

- Administration section: A dedicated area in the main menu for admin rights and website management.

Timeline & Cost Breakdown:

| Milestone Deliverable | Delivery Date | Amount |
| --- | --- | --- |
| 1. Logo Design | 1 week | $75 |
| 2. Research & Analysis | 2 weeks | $1,250 |
| 3. Information Architecture & Wireframing | 2 weeks | $1,875 |
| 4. Visual Design & Prototyping | 3 weeks | $2,500 |
| 5. Design Iterations & Refinement | 2 weeks | $1,000 |
| 6. 3-year Domain name, email addresses, and certificate (www.asailhealthcare.com) | 1 week | $550 |
| 7. Develop code to display website on Google, Safari browsers, and handheld devices. Home page will include healthcare links. About Us page will include company information. Employees will be able to login an see clients visits that can be downloaded into and excel spreadsheet. Administrators will be able to login and change links on the home page. They will also have the ability to change information on the About Us page. | 3 weeks | $6,000 |
| 8.Support for 1-year |  | $500 |
| DISCOUNTED | 25% | -$3,312.50 |
| Additional Discount on Development Work (Line 7) |  | -$1,325.00 |
| TOTAL |  | $8,612.50 |

Payment Terms & Conditions:

|  | - The project timeline and cost are subject to adjustments based on the final scope and complexity of the project. - Payment terms: 50% upfront payment, with the remaining balance due upon project completion. - Copyright of the final designs and logo will be transferred to the client upon receipt of full payment. |
| --- | --- |

# Conclusion:

We are excited to collaborate with you on this healthcare website application project, including logo design. Our team will strive to create an exceptional user experience that enhances the productivity and efficiency of your healthcare practice. Please review the proposal and let us know if you have any questions or require additional information.

IN WITNESS WHEREOF, the parties hereto have executed this Statement of Work.

UX DESIGNER:		COMPANY

|  | By: |  |
| --- | --- | --- |
| Signature | Name: |  |
|  | Title: |  |